Assignment No. 2 – Test Plan and Test Case Writing
Domain: QA (Quality Assurance)
Organization: 10Pearls Pakistan
Name: Zainab Arif
Submission Date: 27th Sept 2025

## 1. Project Overview

This assignment was designed to create and manage test cases for the refined user stories of the Online Bookstore project. The following tasks were covered:

- Writing and classifying test cases

- Creating a test plan and adding it in Testworthy

- Executing test cases and marking their status

- Generating execution reports

- Maintaining test suites

## 2. Learning Objectives

By completing this assignment, the following skills were gained:

- Writing effective and structured test cases

- Understanding test planning and execution

- Maintaining test suites and milestones

- Classifying test cases: Smoke, Regression, Negative, Automation

- Generating and interpreting test execution reports

## 3. Testworthy Terms, Functions, and Roles

| Term | Meaning | Function / Role in Testworthy | Steps / Use in Assignment |
| --- | --- | --- | --- |
| Test Plan | Document specifying scope, objectives, resources, and testing schedule | Central plan linking all test cases; defines milestones and timelines | Created Test Plan “Online Bookstore Test Plan”, linked all modules and test cases |
| Test Case | Step-by-step instructions to validate a functionality | Each test case verifies a specific user story or feature | Wrote 31 test cases covering Registration, Login, Book Search, etc. |
| Test Suite | Collection of related test cases | Organizes test cases by module or type for better management | Maintained functional test suite with all modules |
| Execution / Test Run | Actual running of test cases to verify expected results | Marks each test case as Pass, Fail, Blocked, etc. | Ran first execution; total 31 cases: 20 Pass, 5 Fail, 3 Retest, 1 Blocked, 2 Partial |
| Execution Report | Document summarizing execution results | Provides evidence of testing and coverage | Exported report as PDF; uploaded to Google Drive |
| Test Case Type / Classification | Defines purpose of the test case | Helps organize and focus testing strategy | Classified test cases as: Smoke, Regression, Negative, Automation |
| Priority | Importance of the test case | Determines execution order | Set High/Medium/Low based on feature criticality |

## 4. Tasks Completed

### Task 1: Write Test Cases for Refined User Stories

Modules and test cases:

User Registration (5 test cases)

- Register with valid email & password

- Register with already registered email

- Register with invalid email format

- Register with weak password

- Register with empty fields

User Login (5 test cases)

- Login with valid credentials

- Login with invalid password

- Login with unregistered email

- Login with empty fields

- Verify password field is masked

Book Search (5 test cases)

- Search for a book using title

- Search for a book using author name

- Search for books using genre

- Search with invalid keyword

- Verify search response time

Book Details (4 test cases)

- Verify that book details are displayed correctly

- Verify that user can view a sample chapter/preview

- Verify system behavior when book details are incomplete

- Verify that user can return to the catalog after viewing details

Shopping Cart Management (4 test cases)

- Verify that a selected book is added to the cart

- Verify that user can update the quantity of a book in the cart

- Verify that user can remove a book from the cart

- Verify that empty cart message is displayed correctly

Checkout & Payment (4 test cases)

- Verify checkout process with valid shipping and payment details

- Verify checkout fails when cart is empty

- Verify checkout fails with invalid payment details

- Verify that confirmation email is sent after a successful order

Order History & Tracking (4 test cases)

- Verify that user can view order history after login

- Verify that user can track the current order status

- Verify message displayed when no orders exist

- Verify that user can view order details

### Task 2: Add Test Plan in Testworthy

- Test Plan Name: Online Bookstore Test Plan

- Milestone: Complete project testing

- Covers all modules and test cases

- Start Date: 27 September 2025

- End Date: 03 October 2025

### Task 3: Run Test Case Execution

- Test Run: First Execution – Online Bookstore

- Execution Status Summary:

  - Total Test Cases: 31

  - Passed: 20

  - Failed: 5

  - Retest: 3

  - Blocked: 1

  - Partial: 2

  - Untested: 0

- Executed by Zainab Arif

### Task 4: Generate Execution Reports

- Testworthy report includes:

  - Status of each test case (Pass, Fail, Blocked, Partial, Retest)

  - Module-wise coverage of all functional tests

- Exported as PDF and uploaded to Google Drive for submission

### Task 5: Maintain Test Suites

- Test Suite Name: Online Bookstore – Functional Tests

- 8 sections with 31 test cases

- Test suites maintained and updated with all relevant cases

### Task 6: Classify Test Cases

| Type | Purpose | Example Modules / Test Cases |
| --- | --- | --- |
| Smoke Testing | Check basic, critical flows | Registration, Login, Checkout |
| Regression Testing | Verify old features after updates | Cart update, Order history |
| Negative Testing | Test invalid inputs or error scenarios | Login with wrong credentials, Checkout with invalid payment |
| Automation Testing | Repeatedly executed flows for automation | Stable, repetitive features |

## 5. Next Steps / Recommendations

- Continuously update test suites as new features are added

- Automate stable test cases for faster regression testing

- Regularly generate execution reports for milestone tracking

- Maintain clear test case descriptions to help future testers

## 6. Submission Instructions

- Upload Test Plan, Test Cases, and Execution Reports to Google Drive

- Make folder publicly accessible

https://drive.google.com/drive/folders/1V74eZkTuHCS4jKvsIrJToVC0KU4F1176?usp=sharing

Following are some Screenshots